# **Sprint 1 Retro 05/09**

***What was done / What went well?:***

* Everything planned was done:
  + Git set up with skeleton code
  + Dev environments set up
  + Requirements and expectations from client
  + User stories
  + Mockups and wireframes
  + Mood Board
  + Learning Javascript, React js, Node js (ongoing)
  + Database and model design
  + Confirmed client
* Good use of Google Drive and Docs

***What we could have been done better?:***

* Could have more specific tasks with deadlines ie more detailed
* More regular scheduled communication and updates of progress
* More proactive checking of Slack and Trello (trying to respond to messages within 24hr)

***What do we want to try next to improve?***

* Make tasks in Trello more specific, attaching ambitious but realistic deadlines
* At least 2 meetings a week
  + (one on Friday and one by call in the middle of the week?)
  + Monday or Tuesday afternoons for 2nd meeting on Skype
* Generally, adopt a greater sense of urgency