# **Sprint 2 Retro 19/09**

## *What was done / What went well?*

* Half-weekly meeting on Monday instead of Thursday
* Organised and shared tasks well overall
* Managed to get the backend working with the front end (1st pipeline - at least the get part)
* Basic functionalities for viewing and adding items successful - pending connections between frontend and backend
* Overall communication was good even if not immediate - messages were not lost and everyone was aware of decisions being made

## *What we could have been done better?*

* Didn’t finish all tasks intended for the sprint
  + Rolling over “Add item/s” and “Sign-up/login” into the next sprint
* Spent more time/effort on the project
* Working around bottlenecks (where subsequent tasks of >1 person were contingent on one person’s code)
* Coordinating times to work on shared tasks

## *What do we want to try next to improve?*

* Mini deadlines within the sprint, rather than a single deadline at the end of the sprint
  + 2 deadlines a week (Monday and Friday)
  + Should make it easier to accomplish all set tasks for the sprint
* More prompt communication to quickly move past bottlenecks